# Design coordination meeting

Bijlmermeer Cluster B
Meeting DC 012   25 April 2025   Revision 01

SYNTHETIC DEMO - fictional project records - NOT FOR CONSTRUCTION

The team agreed to develop the courtyard access option and keep the facade specification open until the sample bay review. This fictional record tracks design actions and unresolved coordination points.

# Attendees

Studio B27 architecture team; Canal Landscape mock consultant; Delta Services mock engineer; fictional client representative. Organisation names and roles are fabricated.

# Decisions and actions

| ID | Action | Owner | Due |
| --- | --- | --- | --- |
| A01 | Issue revised entrance threshold sketch | Architect | 02 May |
| A02 | Check planting above service route | Landscape | 05 May |
| A03 | Resolve rainwater pipe at facade | MEP | 06 May |
| A04 | Review access route with user group | Client | 09 May |

# Items still open

The proposed facade material is not approved. The courtyard levels must be checked against an actual measured survey before a real design could proceed. Next fictional meeting: 9 May 2025.